## Slide 1: 2. Terminology & Fundamental Risk Methods
Textbook: Risk Analysis in Engineering and Economics

## Slide 2: Introduction
Risk can be associated with all aspects in our life and all projects
Risk is present in various forms and levels
  Small domestic projects, such as adding a deck to a house
  Large multibillion-dollar projects, such as developing and producing a space shuttle

## Slide 3: Introduction (cont’d)
The chapter objective is to introduce needed terminology and methods for performing risk analysis, management and communication
This chapter covers:
  Risk and its dimensions
  Risk assessment and management processes
  Fundamental analytical tools needed for this purpose

## Slide 4: Risk Terminology
Technical terms that are needed for presenting risk-based technology methods and analytical tools include:
  Hazard
  Reliability
  Event Consequences
  Risks
  Performance
  Risk-Based Technology

## Slide 5: Risk Terminology
Hazard
  A hazard is an act or phenomenon posing potential harm to some person(s) or thing(s), i.e., a source of harm, and its potential consequences
  Hazards need to be identified and considered in projects’ lifecycle analyses since they could pose threats and could lead to project failures

## Slide 6: Risk Terminology (cont’d)
Reliability
  Reliability of a system or a component is defined as the system or component ability to fulfill its design functions under designated operating or environmental conditions for a specified time period
  Reliability is, therefore, the occurrence probability of the complementary event to failure as provided in the following expression:
Reliability = 1 – Failure Probability

## Slide 7: Risk Terminology (cont’d)
Event Consequences
  Consequence – is the immediate, short-, and long-term effects of an event affecting objectives, e.g., an explosion of a chlorine storage tank
  Each failure of a system has some consequences
  A failure could cause economic damage, environmental damage, injury or loss of human life, or other possible outcomes
  Consequences need to be quantified using relative or absolute measures for various consequence types to facilitate risk analysis

## Slide 8: Risk Terminology (cont’d)
Risks
  Risk can be defined as the potential losses resulting from an exposure to a risk event or hazards
  Risk can be viewed to be a multi-dimensional quantity that includes
    event occurrence probability
    event occurrence consequences
    consequence significance
    population at risk

## Slide 9: Risk Terminology (cont’d)
Risks (ISO 31000: 2009)
  Risk is defined as “effect of uncertainty on objectives”
    An effect is a deviation from the expected that can be positive and/or negative effect
    Objectives can have different aspects, such as financial, health and safety, and environmental goals, and can apply at different levels, such as strategic, organization-wide, project, product and process

## Slide 10: Risk Terminology (cont’d)
Risks (ISO 31000: 2009)
    Risk is often characterized by reference to potential events and consequences, or a combination of these as provided in the commonly used definition
    Risk is often expressed in terms of a combination of the consequences of an event, including changes in circumstances, and the associated likelihood of occurrence as provided in the commonly used definition

## Slide 11: Risk Terminology (cont’d)
Risks and Opportunities
  Gains could results from identifying opportunities and meeting or exceeding objectives

## Slide 12: Risk Terminology (cont’d)
Risks (cont’d)
  However, it is commonly measured as a pair of the probability of occurrence of an event, and the outcomes or consequences associated with the event’s occurrence
  This pairing can be represented by the following equation:
pi = occurrence probability of an outcome or event i
ci = occurrence consequences or outcomes of the event
(1)

## Slide 13: Risk Terminology (cont’d)
Risks (cont’d)
  A generalized expression for risk is given as
(2)
cs = causal scenario
l = likelihood
o = outcome
u = utility (or significance)
po = population affected by the outcome
n = number of outcomes

## Slide 14: Risk Terminology (cont’d)
Risks (cont’d)
  Risk is commonly evaluated as the Cartesian product of likelihood of occurrence and the impact severity of occurrence of the event:
(3)
Nonlinear due to risk aversion
See next slide

## Slide 15: Risk Terminology (cont’d)
Risks (cont’d)

## Slide 16: Risk Terminology (cont’d)
Risks (cont’d)
  The occurrence probability (p) of an outcome (o) can be decomposed into an occurrence probability of an threat (t), success probability (s|t) called the vulnerability or fragility, and outcome (o|t,s) probability
  The occurrence probability of an outcome can be expressed as follows:
(4)

## Slide 17: Risk Terminology (cont’d)
Risks (cont’d)
  Threat – is the potential intent to cause harm or damage on, with, or through a system by exploiting its vulnerabilities
  Threats can be associated with intentional human actions as provided in the table of next slide

## Slide 21: Risk Terminology (cont’d)
  System – is a group of interacting, interrelated, or interdependent elements, such as, people, property, materials, environment, and processes (Chapter 3)
  Event – is occurrence or outcome or change of a particular set of circumstances
  Scenario – is defined as joint events and system state that lead to an outcome of interest

## Slide 22: Risk Terminology (cont’d)
  Initiating event – is an event that appears at the beginning of a chain of events or a sequence of events, such as in an event tree
  Event tree analysis – is an inductive analysis method that utilizes an event tree graphical construct to show the logical sequence of the occurrence of events in, or states of, a system following an initiating event
    Probability tree analysis removes the limitation by allowing any number of branching of two or more

## Slide 23: Risk Terminology (cont’d)
  Fault tree analysis – is a deductive analysis method for representing the logical combinations of various system states and possible causes which can contribute to a specified event, called the top event
  Failure mode – is a way that failure can occur, described by the means or underlying physics, and can be modeled as an event
  Vulnerability – is defined as the intrinsic properties of a system making it susceptible to a hazard or a threat

## Slide 24: Risk Terminology (cont’d)
  Likelihood – is the chance of something happening
  Probability – is a measure of chance of occurrence, likelihood, etc. between 0 and 1
  Subjective probability – is a probability that is based on the state of knowledge.
  Conditional probability – is the probability of event occurrence based on the assumption that another event (or multiple events) has occurred

## Slide 25: Risk Terminology (cont’d)
  Frequency – is the count of an outcome of interest from a number of repeated observations of identical experiments or systems (if expressed as a fraction or percent, it is called relative frequency)
  Rate – commonly is the count of an outcome of interest for a system occurring within a time period
    It can be time dependent due to changes in the system’s state, for example due to aging
    Frequency is sometimes incorrectly used to mean the rate

## Slide 26: Risk Terminology (cont’d)
  Exposure – is the extent to which an organization and/or stakeholder is subject to an event, and defined by things at risk that might include population at risk, property at risk and ecological and environmental concerns at risk
  Consequence – is the immediate, short-, and long-term effects of an event affecting objectives, e.g., an explosion of a chlorine storage tank

## Slide 27: Risk Terminology (cont’d)
  Consequence mitigation – is the preplanned and coordinated actions or system features that are designed to reduce or minimize the damage caused by an event

## Slide 28: Risk Terminology (cont’d)

## Slide 29: Risk Terminology (cont’d)
Risks (cont’d)
  A plot of occurrence probability and consequences is a risk profile or a Farmer curve

## Slide 30
Example Project Risk Profile

## Slide 31: Risk Terminology (cont’d)
Risks (cont’d)
  Examples of curves with bands (meta-uncertainty)
    Aleatory uncertainty
    Epistemic uncertainty

## Slide 32: Risk Terminology (cont’d)
Performance
  The performance of a system or component can be defined as its ability to meet functional requirements
  The performance of an item can be described by various elements including such items as speed, power, reliability, capability, efficiency, and maintainability
  The design and operation of the product or system influence performance
  Performance risk (e.g., constructing a power plants)

## Slide 33: Risk Terminology (cont’d)
  Risk register – is a record of information about identified risks, sometimes called risk log
  Risk profile – is a description of any set of risks that may relate to the whole organization, part of the organization, or a group of stakeholders
  Risk aggregation – is combination of a number of risks into one risk measure to develop a more complete understanding of the overall risk

## Slide 34: Risk Terminology (cont’d)
  Risk management – is the coordinated activities to direct and control an organization with regard to risk following a framework consisting of designing, implementing, monitoring, reviewing and continually improving risk management throughout the organization
  Stakeholder – is a person, such as a decision maker, owner, etc., or organization that can affect, be affected by, or perceive themselves to be affected by a decision or activity

## Slide 35: Risk Terminology (cont’d)
  Risk owner – is a person or entity with the accountability and authority to manage a risk
  Risk criteria – are the terms of reference against which the significance of a risk is evaluated reflecting organizational objectives expressed in external and internal contexts and in keep with standards, laws, policies and other requirements

## Slide 36: Risk Terminology (cont’d)
  Residual risk – is the amount of risk remaining after realizing the net effect of risk reducing actions
  Risk tolerance – is the degree of risk associated with normal daily activities that people tolerate, usually without making a conscious decision
  Risk acceptance – is the degree of risk associated with a system or endeavor that a decision-maker perceives and accepts associated actions under a given set of circumstances and with associated costs

## Slide 37: Risk Terminology (cont’d)
  Risk aversion – is the attitude to turn away from risk
  Risk attitude – is an organization's approach to assess and eventually pursue, retain, take or turn away from risk
  Risk appetite – is the amount and type of risk that an organization is willing to pursue or retain

## Slide 38: Risk Terminology (cont’d)
  Risk retention – is the acceptance of the potential benefit of gain, or burden of loss, from a particular risk, includes the acceptance of residual risks, and depends on risk criteria
  Risk perception – is stakeholders’ view on a risk reflecting their needs, issues, knowledge, belief and values
  Risk treatment – is the process to modify risk by several means (see the list on the next)

## Slide 39: Risk Terminology (cont’d)
  Risk treatment
    Risk financing – is a form of risk treatment involving contingent arrangements for the provision of funds to meet or modify the financial consequences should they occur, such as insurance, bonds, etc.
    Risk avoidance – is an informed decision not to be involved in, or to withdraw from, an activity in order not to be exposed to a particular risk
    Risk control – is a measure in place that is risk modifying

## Slide 40: Risk Terminology (cont’d)
  Risk treatment (cont.)
    Risk sharing – is a form of risk treatment involving the agreed distribution of risk with other parties, such as insurance, contracts, etc. Sometimes, legal or regulatory requirements can limit, prohibit or mandate risk sharing
    Risk transfer – is a form of risk sharing
    A countermeasure – is an action taken or a physical capability provided whose principal purpose is to reduce or eliminate one or more vulnerabilities or to reduce the frequency of attacks

## Slide 41: Risk Terminology (cont’d)
  Risk monitoring – is a process of continual checking, supervising, critically observing or determining the status in order to identify change from the performance level required or expected
  Risk communication – is the continual and iterative processes that an organization conducts to provide, share or obtain information, and to engage in dialogue with stakeholders regarding the management of risk to achieve an interactive process of exchange of information and opinions among stakeholders such as individuals, groups and institutions

## Slide 42: Risk Terminology (cont’d)
Risk-based Technology
  Risk-based technologies (RBT) are methods or tools and processes used to assess and manage the risks attributed to components or systems
  RBT methods can be classified into
    Risk management that includes risk assessment/risk treatment
    Risk communication
  (next slide)

## Slide 43: Risk Terminology (cont’d)
Risk-based Technology (cont’d)

## Slide 44: Risk Terminology (cont’d)
Risk-based Technology (cont’d)
  Risk assessment consists of
    Hazard identification
    Event probability assessment
    Consequence assessment
  Risk treatment require the definition of acceptable risk and comparative evaluation of options and/or alternatives through monitoring and decision analysis
  Risk control also includes risk transfer, failure prevention and consequence mitigation

## Slide 45: Risk Terminology (cont’d)
Risk-based Technology (cont’d)
  Risk communication involves perceptions of risk and depends on the audience targeted
  It is classified into risk communication to the
    Media
    Public
    Engineering community
    Management
    Decision makers

## Slide 46: Risk Terminology (cont’d)
Risk Management

## Slide 47: Risk Terminology (cont’d)
Safety
  Safety can be defined as the judgment of risk acceptability for the system
  Safety is a relative term
  Different people are willing to accept different risks as demonstrated by such factors as
    Location
    Hazard or system types
    Occupation
    Lifestyle

## Slide 48: Risk Terminology (cont’d)
Safety (cont’d)
  Table 1. Relative Risk of Different Activities
Risk of Death | Occupation | Lifestyle | Accidents/ Recreation | Environmental Risk
1 in 100 | Stunt-person |  |  | 
1 in 1,000 | Racecar driver | Smoking (one pack/day) | Skydiving Rock climbing Snowmobile | 
1 in 10,000 | Fire fighter Miner Farmer Police officer | Heavy drinking | Canoeing Automobile All home accidents Frequent air travel | 

## Slide 49
Risk Terminology (cont’d)
Safety (cont’d)
  Table 1. Relative Risk of Different Activities
Risk of Death | Occupation | Lifestyle | Accidents/ Recreation | Environmental Risk
1 in 100,000 | Truck driver Engineer Banker Insurance agent | Using contraceptive pills Light drinking | Skiing Home fire | Substance in drinking water Living downstream of a dam
1 in 1,000,000 |  | Diagnostic X-rays Smallpox vaccination (per occasion) | Fishing Poisoning Occasional air travel (one flight per year) | Natural background radiation Living at the boundary of a nuclear power
1 in 10,000,000 |  | Eating charcoal-broiled steak (once a week) |  | Hurricane Tornado Lightning Animal bite or insect sting

## Slide 50: Risk Terminology (cont’d)
Safety (cont’d)
  Figure 1 (next slide) illustrates risk exposure during a typical day that starts by waking up in the morning and getting ready
    Going to work
    Commuting and working during the morning hours
    Taking a lunch break
    Having additional work hours
    Commuting back home to have dinner
    Using a motorcycle to a local pub

## Slide 51: Risk Terminology (cont’d)
Safety (cont’d)
Figure 1. Daily Death Risk Exposure for a Working Healthy Adult

## Slide 52: Risk Terminology (cont’d)
Safety (cont’d)
  The actual level of risk in some activities may not be reflected by risk perceptions of safety
  Table 2 shows the differences in risk perception for 29 risk items by
    League of Women Voters
    College students
    Experts

## Slide 53: Risk Terminology (cont’d)
Safety (cont’d)
Activity or Technology | League of Women Voters | College Students | Experts
Nuclear Power | 1 | 1 | 20
Motor Vehicles | 2 | 5 | 1
Hand Guns | 3 | 2 | 4
Smoking | 4 | 3 | 2
Motorcycles | 5 | 6 | 6
Alcoholic Beverages | 6 | 7 | 3
General Aviation | 7 | 15 | 12
Table 2. Risk Perception

## Slide 54
Risk Terminology (cont’d)
Safety (cont’d)
Activity or Technology | League of Women Voters | College Students | Experts
Police Work | 8 | 8 | 17
Pesticides | 9 | 4 | 8
Surgery | 10 | 11 | 5
Fire Fighting | 11 | 10 | 18
Large Construction | 12 | 14 | 13
Hunting | 13 | 18 | 23
Spray Cans | 14 | 13 | 25
Table 2. (cont.) Risk Perception

## Slide 55
Risk Terminology (cont’d)
Safety (cont’d)
Activity or Technology | League of Women Voters | College Students | Experts
Mountain Climbing | 15 | 22 | 28
Bicycles | 16 | 24 | 15
Commercial Aviation | 17 | 16 | 16
Electric (Non-nuclear) Power | 18 | 19 | 9
Swimming | 19 | 29 | 10
Contraceptives | 20 | 9 | 11
Skiing | 21 | 25 | 29
Table 2. (cont.) Risk Perception

## Slide 56
Risk Terminology (cont’d)
Safety (cont’d)
Activity or Technology | League of Women Voters | College Students | Experts
X-rays | 22 | 17 | 7
High School or College Sports | 23 | 26 | 26
Railroads | 24 | 23 | 19
Food Preservatives | 25 | 12 | 14
Food Coloring | 26 | 20 | 21
Power Mowers | 27 | 28 | 27
Prescription antibiotics | 28 | 21 | 24
Home Applications | 29 | 27 | 22
Table 2. (cont.) Risk Perception

## Slide 57
Risk Terminology (cont’d)
Systems for Risk Analysis
  A system can be defined as a deterministic entity comprising an interacting collection of discrete elements and commonly defined using deterministic models
  “Deterministic” implies that the system is identifiable and not uncertain in its architecture
  The definition of the system is based on analyzing its functional and/or performance requirements

## Slide 58
Risk Terminology (cont’d)
Systems for Risk Analysis
  A description of a system may be a combination of functional and physical elements
  Usually functional descriptions are used to identify high information levels on a system
  A system may be divided into subsystems
  Additional details lead to a description of
    physical elements
    components
    various aspects of the system

## Slide 59: Risk Assessment
  The risk assessment process is essentially the same for every anticipated effect
  There is a great deal of confusion on the components of risk assessment
  There is a an obvious benefit for a common approach to risk assessment
Definition: The scientific and engineering process of characterizing an adverse effect associated with an action or a situation

## Slide 60: Risk Assessment
A Typical Risk Assessment Methodology
  System definition
  Hazard or threat identification
  Definition of failure system scenarios
  Qualitative risk assessment
    Scenario likelihood
    Scenario consequences
  Quantitative risk assessment
    Scenario likelihood
    Scenario consequences
  Decision analysis
    Solution strategies
    Benefits and costs
  Uncertainty analysis
  Data collection and risk communication at each step

## Slide 62: Risk Assessment (ISO 31000: 2009)

## Slide 64: Risk Assessment (cont’d)
Risk Events and Scenarios
  Risk events and scenarios can be categorized as follows:
    Technical, technological, quality, or performance risks
    Project-management risks
    Organizational risks
    External risks
    Natural hazards, such as earthquakes, floods, strong winds, etc.

## Slide 65: Risk Assessment (cont’d)
Risk Event Category or Scenario | Description
Unmanaged Assumptions | Unmanaged assumptions are neither visible nor apparent as recognizable risks. They are commonly introduced by organizational culture and that when unknowingly present in the project environment bring about incorrect perceptions and unrealistic optimism.
Technological Risk | A technological risk can arise from using unfamiliar or new technologies. At one end is the application of the state of art and familiar technology, where the technological risk can be quite low. At the other end, a new technology is used generating the greatest uncertainty and risk.
Economic Climate | For example, uncertain inflation rates, changing currency rates, etc., affect the implementation of a project in terms of cash flow. A forecast of the relative valuations of currencies can be relevant for industries with multinational competitors and project partners.
Table 3. Risk Events and Scenarios

## Slide 66
Risk Assessment (cont’d)
Table 3. (cont’d) Risk Events and Scenarios
Risk Event Category or Scenario | Description
Domestic Climate | Risk events in this category include tendencies among political parties, local governments, attitudes and policies toward trade and investment, and any recurring governmental crises.
Social Risks | Risks in this category are related to social values such as preservation of environment. Some projects had to be aborted after an investment decision had been made due to resistance from the local population.
Political Risks | Political risks are associated with political stability both at home and abroad. A large investment may require looking ahead several years from the time the investment is made.
Conflicts Among Individuals | Conflicts can affect the success of a project. These conflicts could arise from cognitive differences or biases including self-motivated bias.

## Slide 67
Risk Assessment (cont’d)
Table 3. (cont’d) Risk Events and Scenarios
Risk Event Category or Scenario | Description
Large and Complex Project Risks | Large and complex projects usually call for multiple contracts, contractors, suppliers, outside agencies, and complex coordination systems and procedures. Complex coordination between the subprojects is itself a potential risk, as a delay in one area can cause a ripple effect in other areas.
Conceptual Difficulty | A project may fail if the basic premise from which it was conceived was faulty. For example, if an investment is planned to remove some of the operational or maintenance bottlenecks ignoring market requirements and forces, the risk of such a project not yielding desired financial benefits is extremely high.
Use of External Agencies | Appointing an external agency as project manager without creating a large project organization may not ensure the kind of ownership required for successful implementation or the liquidation of defects that the client can visualize through an earlier experience of operating the facilities.

## Slide 68
Risk Event Category or Scenario | Description
Contract and Legal Risks | A contract as an instrument to transfer the risk from the owner to the contractor, the contractor risks only his fees, whereas the owner runs the risks of not having the plant at all. Although there are many modes available – like multiple split contracting, turnkey, engineering-procurement-construction-commissioning – , none of these come without risks.
Contractors | Contractor failure risk may originate from the lowest-cost syndrome, lack of ownership, financial soundness, inadequate experience, etc. In the face of immense competition, the contractor squeezes his profit margin to the maximum just to stay in the business. Contractors sometimes siphon mobilization advance to other projects in which they have greater business interest. If a contractor has difficulty with cash flow, then the project suffers.
Risk Assessment (cont’d)
Table 3. (cont’d) Risk Events and Scenarios

## Slide 69
Abbreviated Categories for Risk Event and Factor Identification

## Slide 71
Example: Project Risks for Warehouse Automation
Risk Assessment (cont’d)
Relationships Among the Four Parties Involved in a Project

## Slide 72: Risk Assessment (cont’d)
Example: Project Risks for Warehouse Automation (cont’d)
  ABC grocery and supermarket outlets desires to automate its warehouse by installing a computer-controlled order-packing system, along with a conveyor system for moving goods from storage to the warehouse shipping area

## Slide 73
Risk Assessment (cont’d)
Example: Project Risks for Warehouse Automation (cont’d)
  Four parties are involved in this project:
    (1) client
    (2) project manager
    (3) engineer
    (4) contractor
  The risk events and scenarios associated with this project can be constructed based on the perspectives of the four parties as provided in Tables 2-4a, 2-4b, 2-4c, and 2-4d, respectively of your textbook

## Slide 74
Risk Assessment (cont’d)
Example: Project Risks for Warehouse Automation (cont’d)
  Risk perspectives:
    (1) Client (Table 2-4a) – contractor with weak cash flow
    (2) Project manager (Table 2-4b) – contractor with weak planning procedures
    (3) Engineer (Table 2-4c) – signing off on poor quality product
    (4) Contractor (Table 2-4d) inadequate cash flow

## Slide 75: Risk Assessment (cont’d)
Identification of Risk Events and Scenarios
  The risk assessment process starts with the question:
  The identification of what can go wrong entails defining:
    Hazards or threats
    Risk events
    Risk scenarios
“What can go wrong?”

## Slide 76: Risk Assessment (cont’d)
Identification of Risk Events and Scenarios
  Risk identification can be a difficult task because it is often subjective, and no unerring procedures available that may be used to identify risk events and scenarios other than relaying heavily on the experience and insight of key project personnel
  Scenarios for risk evaluation can be created
    Deductively (e.g., fault tree analysis (FTA))
    Inductively (e.g., failure mode and effect analysis (FMEA) or event tree analysis (ETA))

## Slide 77: Risk Assessment (cont’d)
Identification of Risk Events and Scenarios
  Precursor Event Analysis
  A precursor event (PE) is an event that precedes an incident (such as, an accident relating to nuclear power plants, or a terrorist attack relating to homeland security) and substantially reduces safety margins

## Slide 78: Risk Assessment (cont’d)
  Precursor Event Analysis
  1. Screening using the event trees, i.e., identification of events with anticipated high conditional probabilities of severe incident pi given precursor event i
  2. Quantification, i.e., estimation of pi and the observed rate of occurrence of severe incidents as
  3. Trend analysis to assess the overall system performance and prediction

## Slide 79: Risk Assessment (cont’d)
  Precursor Event Analysis

## Slide 80: Risk Assessment (cont’d)
Table 4. Risk Assessment Methods
Method | Scope
Safety/Review Audit | Identifies equipment conditions or operating procedures that could lead to a casualty or result in property damage or environmental impacts.
Checklist | Ensures that organizations are complying with standard practices.
What-If | Identifies hazards, hazardous situations, or specific accident events that could result in undesirable consequences.
Hazard and Operability Study (HAZOP) | Identifies system deviations and their causes that can lead to undesirable consequences and determine recommended actions to reduce the frequency and/or consequences of the deviations.
Preliminary Hazard Analysis (PrHA) | Identifies and prioritizes hazards leading to undesirable consequences early in the life of a system. It determines recommended actions to reduce the frequency and/or consequences of the prioritized hazards. This is an inductive modeling approach.

## Slide 81
Risk Assessment (cont’d)
Table 4. (cont’d) Risk Assessment Methods
Method | Scope
Probabilistic Risk Analysis (PRA) | Methodology for quantitative risk assessment developed by the nuclear engineering community for risk assessment. This comprehensive process may use a combination of risk assessment methods.
Failure Modes and Effects Analysis (FMEA) | Identifies the components (equipment) failure modes and the impacts on the surrounding components and the system. This is an inductive modeling approach.
Fault Tree Analysis (FTA) | Identifies combinations of equipment failures and human errors that can result in an accident. This is an deductive modeling approach.
Event Tree Analysis (ETA) | Identifies various sequences of events, both failures and successes that can lead to an accident. This is an inductive modeling approach.

## Slide 82
Risk Assessment (cont’d)
Table 4. (cont’d) Risk Assessment Methods
Method | Scope
The Delphi Technique | Assists to reach consensus of experts on an issue such as project risk while maintaining anonymity by soliciting ideas about the important project risks that are collected and circulated to the experts for further comment. Consensus on the main project risks may be reached in a few rounds of this process.
Interviewing | Identifies risk events by interviews of experienced project managers or subject-matter experts. The interviewees identify risk events based on experience and project information.
Experience-Based Identification | Identifies risk events based on experience including implicit assumptions.
Brain Storming | Identifies risk events using facilitated sessions with stakeholders, project team members, and support staff.

## Slide 83
Organizes causes and used to analyze and represent the causes of systematic failures or accidents, and describes a scenario (or scenarios) leading to an accident as a series of events which must occur in a specific order and manner for an accident to occur.

## Slide 84: Risk Assessment (cont’d)
Example: Risk Assessment Methods for Warehouse Automation Project
  This example identifies suitable risk assessment methods for various aspects of the warehouse automation project
  Risk assessment methods include checklist, what-if-then analysis, FMEA, FTA, and ETA, and qualitative and quantitative risk assessments
  The client risks identified in Example 2-1 (Text) are used herein to illustrate the use of checklists and what-if-then analysis

## Slide 85: Risk Assessment (cont’d)
Example: What-if-then Analysis and Results for Various Project Stages

## Slide 86: Risk Assessment (cont’d)
Risk Breakdown Structure
  Level 0 Project Risks
  Level 1 Management, External, Technology
  Level 2 See next viewgraph

## Slide 87
Risk Assessment (cont’d)
Risk Breakdown Structure

## Slide 88: Risk Assessment (cont’d)
Enterprise Risk Breakdown Structure
Strategic risk assessment
Operational risk assessment
Compliance risk assessment
Internal audit risk assessment
Financial statement risk assessment
Fraud risk assessment
Market risk assessment
Credit risk assessment
Customer risk assessment
Supply chain risk assessment
Product risk assessment
Security risk assessment
Information technology risk assessment
Project risk assessment
First-of-a-kind technology risk assessment
Portfolio risk assessment
Sector risk assessment
Logistics risk assessment

## Slide 89
Enterprise Risk Breakdown Structure
Level 0 Enterprise | Level 1 Prospects | Level 2 Bidding | Level 3 Execution
1. Strategic: Reputational damage Competition Customer wants Demographic Social/cultural trends Technological innovation Capital availability Regulatory and political trends 2. Financial: Price Liquidity Credit Inflation/purchasing power Hedging/basis risk 3. Operational: Business operations Empowerment Information Information/business reporting 4. Hazards: Fire property damage Natural perils Theft and other crime Personal injury Business interruption Disease and disability Liability claims 5. Assets: Physical and intellectual Financial Customer related Hires Organizational 6. Environments: Markets Sovereign or political Legal or regulatory Attitudes or sentiments Acceptance or sensitivity Technological innovation Competition Catastrophic events | Site Technology & Technical Labor Materials and Equipment Equipment for construction Procurement sources Subcontractors Commercial Hazards External | Site (as an example): Availability Suitability Transportation & Logistics Utilities Communications Conceptual difficulty First of a kind Unmanaged assumptions Local codes and standards Scope definition Technical interfaces Fabrication & construction Mining processes Environmental restoration Services Hazardous aspects | Site¦Availability (as an example): Delay to ownership Delay to permits Adequacy of permits Regulatory agency requirements Restrictions and easements Residual war risks (mines, unexploded ordinance) Seashore use rights Air use rights

## Slide 90: Risk Assessment (cont’d)
System Definition for Risk Assessment
  The system must be constructed in a well organized and repeatable fashion
  The formation of system boundaries is based upon the objectives of the risk analysis. Delineating system boundaries can assist in developing the system definition.
  Establishing the system boundary is partially based on what aspects of the system’s performance are of concern

## Slide 91: Risk Assessment (cont’d)
System Definition for Risk Assessment (cont’d)
  Along with identifying the boundaries, it is important to establish a resolution limit for the system
  The system breakdown structure is the top-down division of a system into subsystems and components

## Slide 92: Risk Assessment (cont’d)
Selected Risk Assessment Methods
  Preliminary Hazard Analysis

## Slide 93
Risk Register

## Slide 94: Risk Assessment (cont’d)
Selected Risk Assessment Methods
  Root Cause Analysis (oil spill)
Event and Causal Factor Analysis with Barrier and Change Analyses
Cause Effect Analysis using Ishikawa Diagrams

## Slide 95: Risk Assessment (cont’d)
Selected Risk Assessment Methods
  Events and Causal Factors Diagram of Child Drowning

## Slide 96
Swiss Cheese Model

## Slide 97: Example: Oil Spill

## Slide 98: Risk Assessment (cont’d)
Selected Risk Assessment Methods (cont’d)
  Failure Mode and Effects Analysis

## Slide 99: Risk Assessment (cont’d)
Selected Risk Assessment Methods (cont’d)
  Failure Mode and Effects Analysis (cont’d)
    Failure Modes: A failure mode is a way in which a specific process or product fails. It is a description of features that can be negatively affected by a process step or component
    Failure Effects: Failure effects are the impact on end user or regulatory requirements. They are what the end user might experience or notice as a result of the failure mode. The effect is the outcome of the occurrence of the failure mode on the system

## Slide 100
Risk Assessment (cont’d)
Selected Risk Assessment Methods (cont’d)
  Failure Mode and Effects Analysis (cont’d)
    Severity Ratings: The severity rating is the importance of the effect on end user requirements. It is concerned with safety and other risks if failure occurs. Severity rating is driven by failure effects and criticality and applies only to the effect. Severity rating should be the same each time the same failure effect occurs. A relative rating scale of 1 to 10 is commonly used (where 1 = not severe and 10 = extremely severe) as given in Table 5.

## Slide 101: Risk Assessment (cont’d)
Rating | Description
Minor: | 
1 | Not noticeable. No effect to the product and end user.
Low: | 
2 | Not noticeable. No effect.
3 | Slightly noticeable, slight end user annoyance.
Moderate: | 
4 – 6 | End user will notice immediately upon receipt. Noticeable effects on sub-system, or product performance. Some end user dissatisfaction. End user is uncomfortable or annoyed by failure.
High: | 
7 – 8 | Effects on major system, but not on safety or government regulated compliance items. High degree of end user dissatisfaction due to nature of failure.
Extreme: | 
9 – 10 | Affects safety or involves noncompliance with government regulations. (9 with warning; 10 without warning)
Table 5. Severity Rating Evaluation Criteria

## Slide 102
Risk Assessment (cont’d)
Selected Risk Assessment Methods (cont’d)
  Failure Mode and Effects Analysis (cont’d)
    Failure Causes: Causes of failure are sources of process variation that causes the failure mode to occur. Potential causes describe how the failure could occur in terms of something that can be corrected or controlled. Potential causes should be thought of as potential root causes of a problem and point the way toward preventive / corrective action. Identification of causes should start with failure modes associated with the highest severity ratings.

## Slide 103
Risk Assessment (cont’d)
Selected Risk Assessment Methods (cont’d)
  Failure Mode and Effects Analysis (cont’d)
    Occurrence Rating: The occurrence rating of a cause is the frequency with which a given cause occurs and creates the failure mode. Occurrence rating refers to the industry wide average likelihood or probability that the failure cause will occur. A rating scale of 1 to 10 is used as given in Table 6.
    Definition of Controls: Current controls are those controls that either prevent the failure mode from occurring or detect the failure mode should it occur. Prevention controls consist of mistake-proofing and automated control. Controls also include inspections and tests which detect failures that may occur at a given process step or subsequently.

## Slide 104
Risk Assessment (cont’d)
Table 6. Occurrence Rating Criteria
Rating | Failure Consequence Description | Failure Rate
Minor: |  | 
1 | Failure is unlikely. No failures ever associated with almost identical processes. | < 1 in 1,000,000
Low: |  | 
2 | Only isolated failures associated with almost identical processes. | 1 in 20,000
3 | Isolated failures associated with similar processes. | 1 in 4,000
Moderate: |  | 
4 5 6 | Generally associated with similar processes that have experienced occasional failures, but not in major proportions. | 1 in 1,000 1 in 400 1 in 80
High: |  | 
7 8 | Generally associated with similar processes that have often failed. Process is not in control. | 1 in 40 1 in 20
Extreme: |  | 
9 10 | Failure is almost inevitable. | 1 in 8 1 in 2

## Slide 105
Risk Assessment (cont’d)
Selected Risk Assessment Methods (cont’d)
  Failure Mode and Effects Analysis (cont’d)
    Detection Ratings: The detection rating is a measure of the capability of current controls. A detection rating indicates the ability of the current control scheme to detect the causes before creating failure mode and/or the failure modes before causing effect. Detection rating provides the probability that current controls will prevent a defect from reaching the end user given that a failure has occurred as given in Table 7.

## Slide 106
Risk Assessment (cont’d)
Table 7. Detection Rating Criteria for Likelihood Defect is caught by Current Controls
Rating | Description
Certainty of non-detection: | 
10 | Controls will not or cannot detect the existence of a defect.
Very low: | 
9 | Controls probably will not detect the existence of a defect.
Low: | 
7 – 8 | Controls have a poor chance of detecting the existence of a defect.
Moderate: | 
5 – 6 | Controls may detect the existence of a defect.
High: | 
3 – 4 | Controls have a good chance of detecting the existence of a defect. The process automatically detects failure.
Very high: | 
1 – 2 | Controls will almost certainly detect the existence of a defect. The process automatically prevents further processing.

## Slide 107
Risk Assessment (cont’d)
Selected Risk Assessment Methods (cont’d)
  Failure Mode and Effects Analysis (cont’d)
    Risk Priority Number (RPN): The Risk Priority Number (RPN) can be introduced as a weighted assessment number used for prioritizing the highest risk items. The RPN focuses efforts on factors that provide opportunities to make the greatest improvement. The RPNs are sorted and actions are recommended for the top issues. Risk assessment should be performed to determine when a corrective action is required:
RPN = Risk Priority Number = (Occurrence rating) (Severity rating) (Detection rating)
(4)
Refer to example 2.4 textbook (Personal Flotation Devices)

## Slide 108: Risk Assessment (cont’d)
Risk Matrices
  Risk can presented and assessed using matrices for preliminary screening by subjectively estimating probabilities and consequences in a qualitative manner
  A risk matrix is a two-dimensional presentation of likelihood and consequences using qualitative metrics for both dimensions

## Slide 109: Risk Assessment (cont’d)
Risk Matrices (cont’d)
  Table 8. Likelihood Categories for a Risk Matrix
Category | Description | Annual Probability Range
A | Likely | > 0.1 (1 in 10)
B | Unlikely | > 0.01 (1 in 100) but < 0.1
C | Very Unlikely | > 0.001 (1 in 1,000) but < 0.01
D | Doubtful | > 0.0001 (1 in 10,000) but < 0.001
E | Highly Unlikely | > 0.00001 (1 in 100,000) but < 0.0001
F | Extremely Unlikely | < 0.00001 (1 in 100,000)

## Slide 110
Risk Assessment (cont’d)
Risk Matrices (cont’d)
  Table 9. Consequence Categories for a Risk Matrix
Category | Description | Examples
I | Catastrophic | Large number of fatalities, and/or major long-term environmental impact.
II | Major | Fatalities, and/or major short-term environmental impact.
III | Serious | Serious injuries, and/or significant environmental impact.
IV | Significant | Minor injuries, and/or short-term environmental impact.
V | Minor | First aid injuries only, and/or minimal environmental impact.
VI | None | No significant consequence.

## Slide 111
Risk Assessment (cont’d)
Risk Matrices (cont’d)
  Table 10. Example Consequence Categories for a Risk Matrix in 2003 Monetary Amounts (US$)
Category | Description | Cost
I | Catastrophic Loss | > $10,000,000,000
II | Major Loss | > $1,000,000,000 but < $10,000,000,000
III | Serious Loss | > $100,000,000 but < $1,000,000,000
IV | Significant Loss | > $10,000,000 but < $100,000,000
V | Minor Loss | > $1,000,000 but < $10,000,000
VI | Insignificant Loss | < $1,000,000

## Slide 112: Risk Assessment (cont’d)
Risk Matrices (cont’d)
  Example: Risk Matrix
 | A | L | M | M | H | H | H
 | B | L | L | M | M | H | H
 | C | L | L | L | M | M | H
Probability | D | L | L | L | L | M | M
Category | E | L | L | L | L | L | M
 | F | L | L | L | L | L | L
 |  | VI | V | IV | III | II | I
 | Consequence Category |  |  |  |  |  | 
Refer also to the book for a figure that includes rewards

## Slide 113: Risk Assessment (cont’d)
Event Modeling, Event Trees, Success Trees, and Fault Tress
  Event modeling is a systematic and often most complete way to identify accident scenarios and quantify risk for risk assessment
  The combination of event-tree analysis (ETA), success-tree analysis (STA), and fault-tree analysis (FTA) can provide a structured analysis for defining scenarios

## Slide 114
Logic Trees Compared

## Slide 115: Risk Assessment (cont’d)
  Event-Tree Example for Sprinkler System

## Slide 116: Risk Assessment (cont’d)
  Fault-Tree and Success-Tree Analyses
    Basic events. These events cannot be decomposed further into lower level events. They are the lowest events that can be obtained. For these events, failure probabilities need be obtained
    Events that can be decomposed further. These events can be decomposed further to lower levels. Therefore, they should be decomposed until the basic events are obtained

## Slide 117: Risk Assessment (cont’d)
    Undeveloped events. These events are not basic and can be decomposed further; however, because they are not important, they are not developed further of these events are very small or the effect of their occurrence on the system is negligible, or can be controlled or mediated
    Switch (or house) events. These events are not random, and can be turned on or off with full control
The symbols shown in the following figure
(Figure 2) are used for these events.

## Slide 118: Risk Assessment (cont’d)
Figure 2. Symbols Used in Fault-Tree Analysis

## Slide 119: Risk Assessment (cont’d)
    FTA requires the development of a tree-looking diagram for the system that shows failure paths and scenarios that can result in the occurrence of a top event. The construction of the tree should be based on the building blocks and the Boolean logic gates
    Example: Piping System

## Slide 120: Risk Assessment (cont’d)
    Example: Piping System (cont’d)
Success Tree for the Pipe System Example

## Slide 121
Risk Assessment (cont’d)
    Example: Piping System (cont’d)
Fault Tree for the Pipe System Example

## Slide 122: Risk Assessment (cont’d)
    Example: Piping System (cont’d)
      Using the fault tree model, the top event (T) can be given as
      Minimal cut sets:
      Based on the theory of probability, the probability (P) of the top event can be computed as a function of pipe failure probabilities as follows (independent case and mutually exclusive case, respectively):
(5)
(6a)
(6b)
See second edition for examples

## Slide 123: Risk Assessment (cont’d)
    Example: Piping System (cont’d)
      The number of possible failure scenarios (assuming only two possible outcomes for each basic event) is bounded by:
(7)

## Slide 124: Risk Assessment (cont’d)
    Several methods for generating minimal cut sets are available. One of the methods is based on a top-down search of the Boolean logic
    Another algorithm for generating cut sets is based on a bottom up approach that substitutes the minimal cut sets from lower level gates into upper level gates
    According to Eq. 5, the minimal cut sets are
(8a)
(8b)
(8c)

## Slide 125: Risk Assessment (cont’d)
    A minimal cut set includes events that are all necessary for the occurrence of the top event. For example, the following cut set is not a minimal cut set:
    The minimal cut sets can be systematically generated using the following algorithm:
      1. Provide a unique label for each gate
      2. Label each basic event
      3. Set up a two cell array
(9)
Top Event
E3
E4
E1
E2
G1
G2

## Slide 126: Risk Assessment (cont’d)
      4. Place the top event gate label in the first row, first column:
      5. Scan each row from left to right replacing:
        each OR gate by a vertical arrangement defining the input events to the gate, and
        each AND gate by a horizontal arrangement defining the input events to the gate.
      For example, the following table sequence can be generated for an AND top gate with two gates below (Gate 1 of OR type, and Gate 2 of AND type):
Top
Top (AND)
Top Event
E3
E4
E1
E2
G1
G2

## Slide 127: Risk Assessment (cont’d)
      Leading to the following:
      If Gate 1 has two events with OR Gate (1 and 2), then
      If Gate 2 has two events with AND Gate (3 and 4), then
Gate1(OR)
Gate2(AND)
Event 1
Gate2
Event 2
Gate2
Event 1
Event 3
Event 2
Event 3
Event 4
Event 4
Top Event
E3
E4
E1
E2
G1
G2

## Slide 128: Risk Assessment (cont’d)
      When no gate events remain, each row is a cut set
      Remove all non-minimal combinations of events such that only minimal cut sets remain
      Compute the occurrence probability for each minimal cut set as the products of the probabilities of its underlying events
      Compute the system (top event) occurrence probabilities as the sum of the occurrence probabilities of all the minimal cut sets (mutually exclusive)

## Slide 129: Risk Assessment (cont’d)
      Trends in Fault Tree Models and Cut Sets
Top Event 4
A
B
C
D
Cut Sets:
1. A
2. B
3. C
4. D
5. E
6. F
Case d
E
F
G
H
7. G
8. H

## Slide 130: Risk Assessment (cont’d)
  Common Cause Scenarios
    Common-cause scenarios are events or conditions that result in the failure of seemingly separate systems or components
    Common-cause failures complicate the process of conducting risk analysis because a seemingly redundant system can be rendered ineffectively by common-cause failure
      Physical
      Logical
      Human

## Slide 131: Risk Assessment (cont’d)
  Sensitivity or Importance Factors: Needed for reducing the sizes of trees (tree pruning) and/or enhancing reliability
    Fussell-Vesely Factor. For any event (basic or undeveloped) in a fault tree, the Fussell-Vesely factor (FVF) for the event is given by
(10)

## Slide 132: Risk Assessment (cont’d)
    The FVF measures the contribution significance of the event to the failure probability of the system. Events of large FVF should be used to reduce failure probability of the system by reducing their occurrence probabilities
    Birnbaum Factor. For any event (basic or undeveloped) in a fault tree, the Birnbaum factor (BF) for the event is given by
(11)

## Slide 133: Risk Assessment (cont’d)
    The BF measures the sensitivity of the failure probability of the system to changes to the occurrence probability of the event. Events of large BF should be used to reduce failure probability of the system by reducing their occurrence probabilities

## Slide 134
Decision Trees

## Slide 135: Risk Assessment (cont’d)
Human-Related Risks
  Human Error Identification
    Human errors are unwanted circumstances caused by humans that result in deviations from expected norms that place systems at risk
    It is important to identify the relevant errors to make a complete and accurate risk assessment
    Human error identification techniques should provide a comprehensive structure for determining significant human errors within a system

## Slide 136: Risk Assessment (cont’d)
Human-Related Risks (cont’d)
  Human Error Modeling
    Currently, there is no consensus on how to model human reliably. The human-error-rate estimates are often based on simulation tests, models, and expert opinion
  Human Error Quantification
    still a developing science requiring understanding of human performance, cognitive processing, and human perceptions

## Slide 137: Risk Assessment (cont’d)
Human-Related Risks (cont’d)
  Reducing Human Errors
    Error reduction is concerned with lowering the likelihood for error in an attempt to reduce risk
    The reduction of human errors may be achieved by human factors interventions or by engineering means
    Engineering means of error reduction may include automated safety systems or interlocks

## Slide 138: Risk Assessment (cont’d)
Human-Related Risks (cont’d)
  Game Theory for Intelligent Threats
    Rooted in economics, war gaming, defense, etc.
    Mixes behavior, preferences, decision making and uncertainty
    Game theory can be used to model human behavior, herein as a threat to a system
Notes: 138

## Slide 139: Risk Assessment (cont’d)
Human-Related Risks (cont’d)
  Game Theory for Intelligent Threats
    Each player seeks a utility, i.e., benefit, that is a function of the desired state of the system
    A classical example used to introduce game theory is called the prisoners' dilemma. Payoff is in lowering prison years. Dominant strategy maximizes payoff. If all players select dominant strategies, the situations is called dominant strategy (Nash) equilibrium. Mixed strategies involve probabilities for choices
e.g., Action of S1 | S2=Confess

## Slide 140: Bilateral Stability: Payoffs and Preferences
Define the values or rankings, respectively, of outcomes associated with all combinations of choices by players
Preferences |  |  | 
 |  | USSR | 
 |  | Disarm | Arm
US | Disarm | (2,2) | (4,1)
 | Arm | (1,4) | (3,3)
Payoffs |  |  | 
 |  | USSR | 
 |  | Disarm | Arm
US | Disarm | (6,6) | (-7,7)
 | Arm | (7,-7) | (-1,-1)
Preferences are more straightforward to develop and justify and, if consistent with payoffs, result in identical game play*
(a,b)
“Row” player
“Column” player
Preferences
1 = most preferred
4 = least preferred
* for non-iterative, non-mixed strategy games with complete and “certain” information

## Slide 141: 2-Player Games
Prisoners’ Dilemma
Chicken
Deadlock
Combinations
Perceptual Dilemma

## Slide 142: Prisoner’s Dilemma
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,2) | (4,1)
 | arm | (1,4) | (3,3)
The Prisoner’s Dilemma has often been invoked to represent the Cold War US-USSR nuclear arms competition
Both sides:
  Most prefer to dominate
  Prefer mutual disarming to mutual arming
  Least like being dominated
  Arming is a dominant strategy for both sides
Dilemma: Equilibrium exists at (arm, arm), yet better outcome for both sides is (disarm, disarm)

## Slide 143: Chicken (aka Hawk-Dove)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,2) | (3,1)
 | arm | (1,3) | (4,4)
Chicken has also been invoked to represent the Cold War US-USSR nuclear arms competition.
Both sides:
  Most prefer to arm while the other side disarms
  Prefer mutual disarming to sole disarming
  Least like mutual arming
Equilibria at both (arm, disarm) and (disarm, arm)
No dominant strategy for either side
Notes: Chicken differs from Prisoner’s Dilemma in that each side prefers to arm rather than disarm when the other side has disarmed.
In the chicken metaphor “arm” becomes “not swerving” and “disarm” becomes “swerving.”

## Slide 144: Deadlock (aka the Leader’s Game)
Deadlock is also a reasonable representation of the Cold War US-USSR arms competition, but is less mentioned in the literature.
 |  | USSR | 
 |  | disarm | arm
US | disarm | (3,3) | (4,1)
 | arm | (1,4) | (2,2)
Both sides still
  Most prefer to dominate
  Least like being dominated
Both sides prefer mutual arming to mutual disarming

## Slide 145: Stag Hunt (aka Assurance, Reciprocity)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (1,1) | (4,2)
 | arm | (2,4) | (3,3)
Stag Hunt has also been invoked to represent the Cold War US-USSR nuclear arms competition, but has been overshadowed by Prisoner’s Dilemma and Chicken. Game theorists generally dismiss it as trivial.
Both sides:
  Most prefer mutual disarming
  Prefer sole arming to mutual arming
  Least like sole disarming
Equilibria at both (arm, arm) and (disarm, disarm)
No dominant strategy for either side

## Slide 146: Game Comparison: US Preferences
All are defensible, and preferences can shift over time
Rationales have generally been weak (or nonexistent)
Implications of differences not well-studied
Chicken |  |  | 
 |  | USSR | 
 |  | disarm | arm
US | disarm | 2 | 3
 | arm | 1 | 4
Prisoner’s Dilemma |  |  | 
 |  | USSR | 
 |  | disarm | arm
US | disarm | 2 | 4
 | arm | 1 | 3
Stag Hunt |  |  | 
 |  | USSR | 
 |  | disarm | arm
US | disarm | 1 | 4
 | arm | 2 | 3
Deadlock |  |  | 
 |  | USSR | 
 |  | disarm | arm
US | disarm | 3 | 4
 | arm | 1 | 2
It is not within the domain of game theorists’ expertise to develop such outcome preferences, but that is what has generally been done.

## Slide 147: Some Combinations
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,2) | (4,1)
 | arm | (1,3) | (3,4)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (3,2) | (4,1)
 | arm | (1,3) | (2,4)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,3) | (4,1)
 | arm | (1,4) | (3,2)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,3) | (3,1)
 | arm | (1,4) | (4,2)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (3,3) | (4,1)
 | arm | (1,4) | (2,2)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,2) | (3,1)
 | arm | (1,4) | (4,3)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (3,2) | (4,1)
 | arm | (1,4) | (2,3)
Prisoner’s Dilemma
Chicken
Deadlock
Prisoner’s Dilemma
Chicken
Deadlock
Both sides need not be playing the same game
Myriad defensible possibilities, but none compelling
Combinations without “dilemmas” may be “boring” to game theorists
Only a side playing Chicken is motivated to disarm
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,2) | (4,1)
 | arm | (1,4) | (3,3)
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,2) | (3,1)
 | arm | (1,3) | (4,4)

## Slide 148: Perceptual Dilemma
US Half of a Mutual Perceptual Dilemma US: Stag Hunt USSR: Prisoner’s Dilemma |  |  | 
 |  | USSR | 
 |  | disarm | arm
US | disarm | (1,2) | (4,1)
 | arm | (2,4) | (3,3)
Perceptual Dilemma has been offered as an alternative representation of latter stages of the Cold War US-USSR arms competition.*
Each party most prefers mutual disarmament (but is prevented from disarming by the perception that the other side most prefers unilateral arming)
Both sides still:
  Prefer dominating to mutual arming
  Least like unilaterally disarming
USSR Half of a Mutual Perceptual Dilemma US: Prisoner’s Dilemma USSR: Stag Hunt |  |  | 
 |  | USSR | 
 |  | disarm | arm
US | disarm | (2,1) | (4,2)
 | arm | (1,4) | (3,3)
*S. Plous, “Modeling the Nuclear Arms Race as a Perceptual Dilemma,” Philosophy and Public Affairs, Vol. 17, No. 1 (1988)

## Slide 149: Risk Assessment (cont’d)
Human-Related Risks (cont’d)
  Game Theory for Intelligent Threats
    Zero-Sum Payoff Table for Unit-Price (in Dollars) Competition

## Slide 150: Risk Assessment (cont’d)
Human-Related Risks (cont’d)
  Game Theory for Intelligent Threats
    Variable Sum-Game in Price Competition: Payoff Table (in Million Dollars) for Unit-Price (in dollars) Competition
    Continuous choices: Use linear programming for optimization purposes

## Slide 151: Risk Assessment (cont’d)
Economic and Financial Risks
  Market Risks
    Fluctuating Interest rates
  Credit Risks
    Credit risks are associated with potential defaults on notes or bonds, as examples, by corporations including subcontractors
    Also, credit risks can be associated with market sentiments that determine a company likelihood of default that could affect its bond rating and ability to purchase money, and maintain projects and operations

## Slide 152: Risk Assessment (cont’d)
Economic and Financial Risks (cont’d)
  Operational Risks
    Operational risks are associated with several sources that include out-of-control operations risk that could occur when a corporate branch undertake significant risk exposure that is not accounted for by a corporate headquarters leading potentially to its collapse
    An example being the British Barings Bank that collapsed as a result of primarily its failure to control the market exposure being created within a small overseas branch of the bank

## Slide 153: Risk Assessment (cont’d)
Economic and Financial Risks (cont’d)
  Reputation Risks
    The loss of business attributable to decrease in a corporation’s reputation can pose another risk source
    This risk source can affect its credit rating, ability to maintain clients, workforce, etc.
    This risk source usually occurs at a slow attrition rate
    It can be an outcome of poor management decisions and business practices

## Slide 154: Political and Country Risks
Example

## Slide 155: Risk Assessment (cont’d)
Data Needs for Risk Assessment
  Quality data are needed
  Quality data lead to quality in results
  Data can be classified as
    “What can go wrong” data
    Failure probability data
    Failure consequence data
  Data sources and reliability
  Chapter 8

## Slide 156: Risk Treatment and Control
Adding risk control to risk assessment produces risk treatment or management
Risk treatment is the process by which system operators, managers, and owners make safety decisions, regulatory changes, and choose different system configurations based on the data generated in the risk assessment

## Slide 157: Risk Treatment and Control (cont’d)
Risk management involves using information from the previously described risk assessment stage to make educated (informed) decisions about system safety
Risk control includes
  Failure prevention (countermeasures)
  Consequence mitigation

## Slide 158: Risk Treatment and Control (cont’d)
(A) Risk Neutral (B) Risk Averse

## Slide 159: Risk Treatment and Control (cont’d)
Since risk cannot be eliminated, the problem people face, individually and collectively, is how much risk should they live with and how should they go
about managing the risk?
To answer the above questions, analytical tools must be built that enable understanding and modeling exposure, effects, human perception, and human evaluation processes
Assessing and Managing Risk

## Slide 160: Risk Treatment and Control (cont’d)
Components of Risk Management
Objective
Subjective
Characterized Risk
Comparative Risk Assessment
Cost Assessment
Risk Perception
Intangible Values
Cost benefit Assessment
Political and Legal Constraints
Management Decisions

## Slide 161: Risk Treatment and Control (cont’d)
The cornerstone of risk management is risk assessment
Under ideal conditions, the risk manager would decide a management option solely on the basis of a cost/benefit assessment whereby the benefit is expressed in reduction of risk
In practice, there are significant obstacles for such a decision

## Slide 162: Risk Treatment and Control (cont’d)
Risk management is inherently complex and includes a large number of elements
Contrary to the general opinion, risk management includes not only subjective but also objective elements
Risk analysis can be used to make informed decisions

## Slide 163: Risk Treatment and Control (cont’d)
High | 2 | 2 | 3
Medium | 1 | 1 | 2
Low | 0 | 1 | 2
Severity Factor | Low | Medium | High
 | Probability Factor |  | 
Severity/Probability Factor Rating 3: Mitigation strategy and detailed contingency plan 2: Mitigation strategy and outlined contingency plan 1: Mitigation strategy 0: Treat as a project base assumption |  |  | 
Qualitative Risk Assessment Using Severity/Probability Factor Rating

## Slide 164: Risk Treatment and Control (cont’d)
Table 11. Methods for Determining Risk Acceptance
Risk Acceptance Method | Summary
Risk Conversion Factors | This method addresses the attitudes of the public about risk through comparisons of risk categories. It also provides an estimate for converting risk acceptance values between different risk categories.
Farmers Curve | It provides an estimated curve for cumulative probability risk profile for certain consequences (e.g., deaths). It demonstrates graphical regions of risk acceptance/non-acceptance.
Revealed Preferences | Through comparisons of risk and benefit for different activities, this method categorizes society preferences for voluntary and involuntary exposure to risk.
Evaluation of Magnitude of Consequences | This technique compares the probability of risks to the consequence magnitude for different industries to determine acceptable risk levels based on consequence.
Risk Reduction Effectiveness | It provides a ratio for the comparison of cost to the magnitude of risk reduction. Using cost-benefit decision criteria, a risk reduction effort should not be pursued if the costs outweigh the benefits. This may not coincide with society values about safety.
Risk Comparison | The risk acceptance method provides a comparison between various activities, industries, etc., and is best suited to comparing risks of the same type.

## Slide 165: Risk Treatment and Control (cont’d)
Risk Conversion Factors
  The public is willing to accept voluntary risks roughly one hundred times greater than that for involuntary imposed risks
  The statistical death rate appears to be a psychological yardstick for establishing the level of acceptability of other risks
  The acceptability of risk appears to be crudely proportional to the third power of the benefits, either real or imaginary

## Slide 166: Risk Treatment and Control (cont’d)
Risk Factors | Risk Conversion (RF) Factor | Computed RF Value
Origin | Natural/human-made | 20
Severity | Ordinary/catastrophic | 30
Volition | Voluntary/involuntary | 100
Effect | Delayed/immediate | 30
Controllability | Controlled/uncontrolled | 5 to 10
Familiarity | Old/new | 10
Necessity | Necessary/luxury | 1
Costs | Monetary/non-monetary | NA
Origin | Industrial/ Regulatory | NA
Media | Low profile/ high profile | NA
Table 12. Risk Conversion Values for Different Risk Factors
NA = not available

## Slide 167: Risk Treatment and Control (cont’d)
 |  | Voluntary |  | Involuntary | 
Source | Size | Immediate | Delayed | Immediate | Delayed
Human | Catastrophic | Aviation |  | Dam failure Building fire Nuclear accident | Pollution Building fire
Made | Ordinary | Sports Boating Automobiles | Smoking Occupation Carcinogens | Homicide | 
Natural | Catastrophic |  |  | Earthquakes Hurricanes Tornadoes Epidemics | 
 | Ordinary |  |  | Lighting Animal bites | Disease
Table 13. Classification of Common Risks

## Slide 168: Table 14. Individual Fatality Rates
*1994/1995 data
** 2003/2004 data show 2,398,365 deaths per year, and 81.7 Fatalities/Year (10–4)

## Slide 169: Table 14. Individual Fatality Rates
Trends in Age-Adjusted Death Rate

## Slide 170: Table 14. Individual Fatality Rates
Trends in Life Expectancy

## Slide 171: Risk Treatment and Control (cont’d)
Disaster | Years | Deaths | Rate (10-7)
Lightning | 1959 to 1993 | 91 | 4.2
Tornadoes | 1995 | 30 | 1.1
 | 1985 to 1994 | 48 | 1.9
Hurricanes/Tropical Storms | 1995 | 29 | 1.1
 | 1985 to 1994 | 20 | 0.8
Floods | 1995 | 103 | 3.9
 | 1985 to 1994 | 105 | 4.2
Table 15. Natural Disaster Fatality Rates

## Slide 172: Risk Treatment and Control (cont’d)
Farmer’s Curve

## Slide 173: Risk Treatment and Control (cont’d)
Method of Revealed Preferences
  This technique assumes that the risk acceptance by society is found in the equilibrium generated from historical data on risk versus benefit
  The estimated lines for acceptance of different activities are separated by the voluntary/ involuntary risk categories

## Slide 174: Risk Treatment and Control (cont’d)
Method of Revealed Preferences (cont’d)
  Further analysis of the data led to estimating the relationship between risk and benefit as follows:
(12)

## Slide 175: Risk Treatment and Control (cont’d)
Accepted Risk of Voluntary and Involuntary Activities

## Slide 176: Risk Treatment and Control (cont’d)
Target Risk Based on Consequence of Failure for Industries

## Slide 177: Risk Treatment and Control (cont’d)
Magnitudes of Risk Consequence
  The larger the consequence, the less the likelihood that this event may occur, CIRIA (lower bound):
(13)
T = life of the structure
K = a factor regarding the redundancy of the structure
n = the number of people exposed to risk.
Construction Industry Research and Information Association (CIRIA)

## Slide 178: Risk Treatment and Control (cont’d)
Magnitudes of Risk Consequence (cont’d)
  Another estimate is Allen’s equation (average) that is given by:
(14)
T = the life of the structure
n = is the number of persons exposed to risk
A and W = factors regarding the type and redundancy of the structure

## Slide 179: Risk Treatment and Control (cont’d)
Risk Reduction Cost Effectiveness Ratio
  where the cost should be attributed to risk reduction, and Risk is the level of risk reduction as follows:
(15)
(Risk before mitigation action) – (Risk after mitigation action)
(16)

## Slide 180: Risk Management and Control (cont’d)
Cost Effectiveness of Risk Reduction

## Slide 181: Risk Treatment and Control (cont’d)
Risk Comparisons
Ways to Identify Risk of Death | Summary
Number of Fatalities | This measure shows the impact in terms of the number of fatalities on society. Comparison of these values is cautioned since the number of persons exposed to the particular risk may vary. Also, the time spent performing the activity may vary. Different risk category types should also be considered to compare fatality rates.
Annual Mortality Rate/Individual | This measure shows the mortality risk normalized by the exposed population. This measure adds additional information about the number of exposed persons; however, the measure does not include the time spent on the activity.
Annual Mortality | This measure provides the most complete risk value since the risk is normalized by the exposed population and the duration of the exposure.
Loss of Life Exposure (LLE) | This measure converts a risk into a reduction in the expected life of an individual. It provides a good means of communicating risks beyond probability values.
Odds | This measure is a layman format for communicating probability, for example, 1 in 4.

## Slide 182: Risk Treatment and Control (cont’d)
Rankings Based on Risk Results
  Another tool for risk management is the development of risk ranking
  The elements of a system within the objective of analysis can be analyzed for risk and then ranked
  This relative ranking may be based on the failure probabilities, failure consequences, risks, or other alternatives with concern towards risk

## Slide 183: Risk Treatment and Control (cont’d)
Rankings Based on Risk Results (cont’d)
  Generally risk items ranked highly should be given high levels of priority; however, risk management decisions may consider other factors such as costs, benefits and effectiveness of risk reduction measures
  The risk ranking results may be presented graphically as needed

## Slide 184: Risk Treatment and Control (cont’d)
Decision Analysis
  Strategy tables (generation of alternatives for bio threats)
Detect | Warn | Protect | Respond
Patrols | Sirens | Containment | Citizens
Ground &Airborne Sensors | Television | Gas Masks | Emergency Medical Teams
Both | Multimedia | Both | National Guard

## Slide 185: Risk Treatment and Control (cont’d)
Decision Analysis
  An appropriate decision is one that is based on logic, considers all available data and possible alternatives, and applies the qualitative and quantitative approaches to solve them
“Decision Analysis is an analytic and systematic approach to studying decision making”

## Slide 186: Risk Treatment and Control (cont’d)
Decision Analysis (cont’d)
  Decision Analysis is a method by which non- transparent situations can be made transparent so that every one knows what to do relative to their objectives
  In fact, if situation were transparent enough, people probably would not make bad decisions

## Slide 187: Risk Treatment and Control (cont’d)
Decision Analysis (cont’d)
  Decision making is used to identify decision in three Environment/Cases:
    Decision-making under certainty
    Decision-making under uncertainty
    Decision-making under risk
  Benefit-cost analysis, decision trees, influence diagrams, utility theory, and the analytical hierarchy process are some of the tools to assist in decision analysis

## Slide 188: Risk Treatment and Control (cont’d)
Cost-Benefit Analysis
  Risk managers commonly weigh various factors including cost and risk
  The analysis of three different alternatives is shown graphically in the following figure (next slide) as an example
  The graph shows that alternative (C) is the best choice since the level of risk and cost is less than alternatives (A) and (B)
  However, if the only alternatives were A and B, the decision would be more difficult

## Slide 189: Risk Treatment and Control (cont’d)
  Risk Benefit for Three Alternatives

## Slide 190: Risk Treatment and Control (cont’d)
  Comparison of Risk and Costs

## Slide 191: Risk Treatment and Control (cont’d)
Risk Mitigation
  Four primary ways are available to deal with risk within the context of a risk management strategy as follows:
    Risk reduction or elimination
    Risk transfer, e.g., to a contractor or an insurance company
    Risk avoidance
    Risk absorbance or pooling

## Slide 192: Risk Treatment and Control (cont’d)
Risk Mitigation (cont’d)
  Risk reduction or elimination is often the most fruitful approach. For example, could the design of a system be amended so as to reduce or eliminate either the probability of occurrence of a particular risk event or the adverse consequences if they occur?
  Risk transfer. A general principle of an effective risk management strategy is that commercial risks in projects and other business ventures should be borne where-ever possible by the party that is best able to manage them and thus mitigate the risks. Most often, contracts and financial agreements are used to transfer risks.

## Slide 193: Risk Treatment and Control (cont’d)
Risk Mitigation (cont’d)
  Risk Avoidance. A most intuitive way of avoiding a risk is not to undertake a project in a such a way that involves that risk
  Risk absorbance or pooling. Cases where risks cannot (economically) be eliminated, transferred, or avoided, they must be absorbed if the project is to proceed. Pooling requires the collaboration of several entities

## Slide 194: Risk Treatment and Control (cont’d)
Example: Cost-Benefit Analysis for Selecting a Transport Method

## Slide 195: Risk Treatment and Control (cont’d)
Example (Cont.): Cost-Benefit Analysis for Selecting a Transport Method
See figure/next page

## Slide 196: Risk Treatment and Control (cont’d)
Example: Cost-Benefit Analysis for Selecting a Transport Method
A4
A1
A2
A3

## Slide 197: Risk Communication
Risk representation

## Slide 198: Risk Communication
Risk representation
See example next page

## Slide 199: Risk Communication
Risk representation
Event (Ei) | Annual Probability of Occurrence (pi) | Loss (Li) | Exceedence Probability (EP(Li)) | E(L) =(piLi)
Event1 | 0.002 | 25,000,000 | 0.0020 | 50,000
Event2 | 0.005 | 15,000,000 | 0.0070 | 75,000
Event3 | 0.010 | 10,000,000 | 0.0169 | 100,000
Event4 | 0.020 | 5,000,000 | 0.0366 | 100,000
Event5 | 0.030 | 3,000,000 | 0.0655 | 90,000
Event6 | 0.040 | 2,000,000 | 0.1029 | 80,000
Event7 | 0.050 | 1,000,000 | 0.1477 | 50,000
Event8 | 0.050 | 800,000 | 0.1903 | 40,000
Event9 | 0.050 | 700,000 | 0.2308 | 35,000
Event10 | 0.070 | 500,000 | 0.2847 | 35,000
Event11 | 0.090 | 500,000 | 0.3490 | 45,000
Event12 | 0.100 | 300,000 | 0.4141 | 30,000
Event13 | 0.100 | 200,000 | 0.4727 | 20,000
Event14 | 0.100 | 100,000 | 0.5255 | 10,000
Event15 | 0.283 | 0 | 0.6597 | 0
Example: Constructing Exceedence Probability Curves
EP(Li) = P(L>Li) = 1-P(L≤Li)
EP(Li) = 1-(1-0.002)(1-0.005)(1-0.010)=0.0169 ~ 0.002+0.005+0.01

## Slide 200: Risk Communication
Risk representation
Example: Constructing Exceedence Probability Curves
EP(Li) = P(L>Li) = 1-P(L≤Li)

## Slide 201: Risk Communication
Components of Risk Communication
A Formula for Effective Risk Communication
  Until the end of the seventies, it was assumed that once a risk management decision was made it was a matter of public education to inform the public of the final decision. If the decision were made logically, the public would understand and accept it. Numerous unfinished projects, significant problems in siting industrial plants and repeated inability to convince the public have demonstrated that risk communication is a distinct and important part of risk analysis. It requires the same level of understanding and research as the other segments of risk analysis.

## Slide 202: Risk Communication (cont’d)
Components of Risk Communication
The Source (of the message)
The Channel
The Recipient
The Message

## Slide 203: Risk Communication (cont’d)
The Message
  The public has difficulty in
    comprehending information expressed in probabilities and that a risk is often considered a reality
    understanding scientific language
    legitimate uncertainties by the scientific community that are often considered as a sign of disagreement

## Slide 204: Risk Communication (cont’d)
The Source
  The public trust in social institutions has been eroded
  Risk information originating from the government and industry is often considered biased and thus is mistrusted
  The scientific community has had a limited role in providing relevant information to the public
  Some scientific (including engineering professional) societies have chosen not to participate in the debate on the risk of various technologies
  Congress and the media have not taken sufficient advantage of the availability of professional societies which constitute a reliable and often inexpensive resource

## Slide 205: Risk Communication (cont’d)
The Channel
  The news media is the channel for the dissemination of risk information to the public
  The news media makes its own independent judgment on what is newsworthy and how it is to be covered
  One of the major reasons for the emergence of advocacy organizations as a trustworthy source-of information was that they were considered newsworthy and, after some initial mistakes, they learned how to deal with the news media
  The news media can be bypassed by direct contact with the affected community. However, direct contact with a large community is laborious and expensive
The Web and social networks

## Slide 206: Risk Communication (cont’d)
The Recipient
  Even if the message is properly prepared, the public trusts the messenger, and the news media chooses the technically correct message and messengers, the recipient of the risk message may misconstrue (or misunderstand) it
  Contradictions among messages the public has received

## Slide 207: Risk Communication (cont’d)
The US Army Corps of Engineers has a 1992 Engineering Pamphlet (EP) on risk communication (EP 1110-2-8) with considerations in communicating risk:
  Risk communication must be free of jargon
  Consensus of experts needs to be established
  Materials cited, and their sources must be credible
  Materials must be tailored to audience

## Slide 208: Risk Communication (cont’d)
  The information must be personalized to the extent possible
  Motivation discussion should stress a positive approach and the likelihood of success
  Risk data must be presented in a meaningful manner

## Slide 209: Risk Communication (cont’d)
Communication after a severe accident
  Acknowledge the gravity of the events and the tragedy who have suffered
  Recognize the public’s concerns, emotions, and efforts to manage the risk
  Assure the audience that the relevant officials are doing all that they can
  Express a coherent, consistent communication philosophy for all risks

## Slide 210: Risk Communication (cont’d)
Communication after a severe accident
  Provide quantitative risk estimates, including the uncertainties associated with the estimates
  Provide summary analyses of possible protective actions considering all the expected effects
  Lead by example, showing possible models for responsible bravery
  Commit to earning and keeping the public trust

## Slide 211: Risk Communication (cont’d)
Documentation (ISO 31000)
  Objectives and scope
  Description of relevant parts of the system and their functions
  A summary of the external and internal context of the organization and how it relates to the situation, system or circumstances being assessed
  Risk criteria applied and their justification
  Limitations, assumptions and justification of hypotheses

## Slide 212: Risk Communication (cont’d)
Documentation (ISO 31000)
  Assessment methodology
  Risk identification results
  Data, assumptions and validation
  Risk analysis results and their evaluation
  Sensitivity and uncertainty analysis
  Critical assumptions
  Discussion of results
  Conclusions and recommendations
  References

## Slide 213: Limitations and Pitfalls
  Confusion regarding the concept of risk
  Completely unavoidable human errors in subjective judgment of risk
  Entirely ineffectual but popular subjective scoring methods
  Misconceptions that block the use of better, existing methods
  Recurring errors in even the most sophisticated methods
  Institutional factors
  Unproductive incentive structure

## Slide 214: Homework Assignments and Project
  HW #2:
  2.6
  2.31
  2.48
  2.58
  2.63